Statement of Work

Team Application

# March 4, 2019

Table of Contents

March 4, 2019	1

Introduction/Background	2

Scope of Work	3

Period of Performance	3

Place of Performance	3

Team Details	4

Project Challenges:	4

Technology	4

Work Requirements	5

Acceptance Criteria	6

Submission	6

Other Requirements	6

Failure to Meet Requirements	7

# Introduction/Background

Eleven Fifty Academy has requested that students form teams and build version 1.0 of a Team Application as their first @Work project.  The project will be designed, built, tested, and presented by EFA students with EFA instructional staff facilitating all phases of development.

# Scope of Work

The scope of work for the Team Application Project includes team members taking ownership of all planning, execution, implementation, and testing of a new Team Application. Team members will create ideas for an original application and build out version 1.0 from one of those ideas. Teams are also encouraged to build proof of concept applications for real clients, if able.

Each team will be responsible for the design of the application based on feedback to be provided by EFA.  Each stage of the project will require approval from EFA instructors before moving on to the next stage.  Each team must ensure it has adequate resources for designing, building, testing, and implementing the new web application.  Specific deliverables and milestones will be listed in the Work Requirements and Schedules and Milestones sections of this SOW.

# Period of Performance

The period of performance for the Team Application is three weeks (16 business days) beginning on 6 March 2019 through 27 March 2019.  All work must be scheduled to be completed within this timeframe.  Any modifications or extensions will be requested through EFA staff.

Please refer to Failure to Meet Requirements section if requirements within the above specified period of performance are not met.

# Place of Performance

Teams will perform a majority of the work at Eleven Fifty’s facility and are expected to be on site between the hours of 9am and 5pm. Teams will be required to meet at EFA’s facility once per day (day time TBD) for a daily stand up meeting.  Additionally, all project reviews will be held at EFA’s facility and attended by all team members.  EFA will provide and arrange for meeting spaces within its facility for all required meetings.

# Team Details

Teams will work in groups that consist of no less than 2 and no more than 4 developers. Students’ groups will be selected by EFA instructors. Instructors reserve the right to make adjustments to groups as needed.

# Project Challenges:

Here are the required responsibilities:

- Angular 7

- Angular Material

- Create a full CRUD (Create, Read, Update, Delete) for at least three items in an original application, separate from auth

- Login, Sign up, and Authentication

- Admin portal

- WebAPI utilization

- .NET Framework implementation

- Persistence in SQL DB

- Azure deployment for backend and Heroku for frontend

- Readme.md describing the context and extent of the project

- Use of Trello board

The following are challenges for teams to consider and possibly include:

- Other MVP components exclusive to your project

- Angular Interceptors, Route Guards, Associations

- Ordering of items by priority(if it fits the theme)

- Sorting and pagination of items on a list

- Implementation of a 3rd party API(optional)

  - Other proposals from your team

# Technology

Front End

A single presentation tier

Teams will work together to learn and use Angular 7 and TypeScript for this assignment. Teams should also be using Visual Studio Code as the text editor for the front end portion of project. The Angular app will communicate with .NET WebApi. The design for the front end will use Angular Material.

Back End

An n-tier application , including a WebApi

Should be written in C#, using .Database, .Business, and .API layers. Teams should use Visual Studio Community 2017. As of 2019, .NET Framework will be the version of .NET.

# Work Requirements

As part of the Team Application Project, each team will be responsible for performing tasks throughout various stages of this project.  The following is a list of tasks which will result in the successful completion of this project:

Kickoff:

- Team will create and present a detailed project plan including schedule, project wireframe, testing plan, implementation plan, training plan, and transition plan.

- Team will present project plan to EFA Instructor for review and approval.

Design Phase:

- Work to gather requirements and establish metrics

- Draft site design based on collected requirements

- Develop site design proposal for EFA review and approval

- Create and assign Trello tasks for Build Phase

- Present written status at weekly meeting

Build Phase:

- Complete all coding for approved site design

- Provide EFA with a detailed testing plan

- Include all static content for Team Application

- Write a test for the Application.

- Conduct testing of another Team’s Applications.

- Resolve any coding and site issues identified in testing

- Compile a testing report to present to EFA for review/approval

- Present written status at weekly meeting

Implementation Phase:

- Begin providing 24x7 web site support at this point forward until the end of the period of performance

- Present written status at weekly meeting

Project Handoff/Closure:

- Provide EFA with documentation in accordance with the approved project plan

- Provide EFA with an instructional video explaining the overarching purpose and features of the application

- Present project closure report to EFA for review and approval

- Complete the project requirements checklist

- Check that all project tasks have been completed on JIRA.

- Team will conclude 24x7 web support at 11:59pm on the final day of the period of performance

- Present written status at weekly meeting

# Acceptance Criteria

For the Team Application Project the acceptance of all deliverables will reside with EFA’s Instructor.  Once a project phase is completed and the team provides their report/presentation for review and approval, the Instructor will either sign off on the approval for the next phase to begin, or reply to the team, in writing, advising what tasks must still be accomplished.

Once all project tasks have been completed, the project will enter the handoff/closure stage.  During this stage of the project, the team will provide their project closure report and project task checklist to EFA’s Instructor.  The acceptance of this documentation by EFA’s Instructor will acknowledge acceptance of all project deliverables and that the team has met all assigned tasks.

Any discrepancies involving completion of project tasks or disagreement between EFA and the team will be referred to Eleven Fifty’s Director of Learning for discussion.

# Submission

Final submission for this project can be done through via Github remote repo. Instructions for cloning the application should be added to a Readme.md file.  This should include information for running both the client and server.

# Other Requirements

All project team members will submit security forms to EFA for clearance and access badges to the facility.  All programmers and quality control team members will be granted access to EFA Github repos.  They will also be given temporary EFA accounts, which are to be used only for work pertaining to the Website Project.  Upon completion of the project these accounts will be closed, and the students will no longer have push access to Eleven Fifty repositories. The students may, of course, fork the repository and continue to build the application on their own remote repositories.

# Failure to Meet Requirements

Project completion will be assessed and confirmed by Eleven Fifty Instructors. Completion of the project includes a presentation of the project to the class or Eleven Fifty Instructors. Failure to meet all required responsibilities by due date will result in dismissal from the program.